Sprint Delivery – Sprint 2

# Sprint duration

20th of March 2023 - 09th of April 2023

# Sprint goals

* As an admin, I want to manage an account.
* As an admin, I want to manage a product.

# Sprint achievements

* [Software repository](https://github.com/MrJigi/Ill-buy)
* [Portfolio reading guide](https://docs.google.com/document/d/1FlVY11nRS4_c5tMeufdYx-RVqw6YNDBh/edit)

# Project-related documentation

* Ethics design document

# Sprint retrospective

For the sprint retrospectives I’m using the retrospective activity [KALM](https://www.funretrospectives.com/kalm-keep-add-more-less/).

**K**eep:

* Researching enterprise architecture

**A**dd:

* Coding
* Cloud
* CI/CD

**L**ess:

* Focusing mainly on group project

**M**ore:

* Prototyping
* Coding
* Testing
* Teacher meetings in between sprint deliveries

# Sprint planning for next sprint

For the next sprint the main focus is to start developing the software. The focus will be on architecture design and how to set up the software to follow microservice pattern and provide the UI prototype.

Week 1:

* Finalize the dockerization of the application.
* Create additional services.
* Add gateway and message broker to allow the services communicate in-between.

Week 2:

* Add backend testing.
* Add C/CD

Week 3:

* Add documentation regarding next sprint requirements.